**Project Timeline**

|  |  |
| --- | --- |
| Meeting Date | Objectives and Activity Plan |
| November 19 2017 | * Develop Concept * Job Distribution |
| November 27 2017 | * Study tutorials on Android Studio * Bought android phone * Played around to get familiar with studio |
| December 2 2017 | * Design App * Drew the avatar and background |
| December 5 2017 | * Incrementation of money works * “Animation” of Avatar * New Characters |
| December 8 2017 | * Created the menus, buttons * Implemented background and avatar * Increment by tapping works |
| December 9 2017 | * Back End Work (Math of pricing) * Menu * Explore visibility |
| December 10 2017 | * Update background and avatar color scheme * Create new menus * Implement back end logic * Compile codes * Work on timeline, documentation, powerpoint * Created Store * Made new backgrounds * Created timer * Finished project documentation * Finished powerpoint |
| December 11 2017 | * Finalize and compile all components of the app * Finish the video * Submit everything |